# NavigSA — Sprint Backlog

Task-level backlog compiled from the NavigSA Trello Card and Subtask Guide.

Important source limitation: the guide lists tasks and owners but does not specify sprint numbers, sprint dates, or task completion states. To avoid inventing history, tasks are grouped under their original Trello card headings; confirm sprint assignment and status against the live Trello board before submission.

# Backlog tasks

## 1. Community and Market Research

Identify and define the target online community of international students — Tanatswa

Assign team roles and areas of expertise — Team

Research demographics and platform habits of international students — Tanatswa

Identify who is affected by the problem and their shared characteristics — Tanatswa

Identify how often the problem occurs (seasonal recurrence) — Tanatswa

Explain why the problem is worth solving — Tanatswa

Conduct structured interviews with prospective students and service providers — Team

Document and analyse interview findings and pain points — Tanatswa

Confirm problem urgency and willingness to pay from research data — Team

## 2. Business Concept Definition

Write the NavigSA problem statement — Team

Define the NavigSA solution and business idea — Team

Define the six NavigSA service offerings — Team

Map each identified problem to a NavigSA solution approach — Team

Segment and define Primary, Secondary, and Tertiary beneficiaries — Team

Define customer profile, decision maker, and persona (WHO) — Nolwazi

Define customer benefits and core value drivers (WHAT) — Team

Map marketing and information channels (WHERE) — Team

Map seasonal buying behaviour and timing (WHEN) — Team

Define trust pillars and competitor comparison (WHY) — Team

Write the NavigSA value proposition statement — Team

Compile the reference list for Deliverable 1 — Tanatswa

## 3. Feasibility and Business Planning

Calculate estimated startup costs — Team

Identify required skills, people, and roles — Team

Identify tools and platforms needed to build and run NavigSA — Marc

Document operational risks and mitigation strategies — Team

Write the feasibility conclusion — Team

Define service packages, pricing, and break even point — Team

## 4. Presentation Development and Delivery

Create initial slide deck content and structure for Project Presentation 3 (14 Jul 2026) — Team

Present NavigSA business concept for Project Presentation 3 (16 Jul 2026) — Nolwazi

Revise presentation to incorporate market research findings (21 Jul 2026) — Team

## 5. Trust, Verification, and Governance Design

Define student verification requirements and accepted documents — Team

Define service provider onboarding and accreditation requirements — Team

Define approval workflow for the NavigSA Verified badge — Team

Define testimonial and review submission rules — Witcha

Define refund policy for document errors on rejected applications — Team

## 6. MVP Design and Validation Testing

Define MVP test hypotheses and success thresholds — Team

Day 1: Create NavigSA WhatsApp Business profile and Instagram page — Team

Day 2: Share free multilingual SAQA checklist in targeted Facebook groups — Tanatswa

Day 3: Post Instagram poll and message every respondent — Witcha

Day 4: Post short-form video on common application mistakes — Witcha

Day 5: Send WhatsApp broadcast introducing the Standard Package — Team

Day 6: Follow up with respondents and book trial consultations — Team

Day 7: Record results and decide whether to scale — Team

## 7. Platform Design (UI/UX)

Create wireframes for the NavigSA website (21 Jul 2026) — Marc

Finalise NavigSA branding: logo, colour palette, and fonts — Marc

Design user flow for student registration and verification — Marc

Design user flow for provider onboarding — Marc

Design layout structure for multilingual content pages — Witcha

## 8. System Architecture and Technical Design

Decide on the technology stack (Spring Boot, React, MySQL, Railway) — Marc

Draw the system architecture diagram — Marc

Define the API architecture and endpoint structure — Marc

Define the security architecture — Marc

Define the deployment architecture — Marc

## 9. Website Development: Setup and Backend

Set up GitHub repository and branch structure — Marc

Set up Spring Boot backend project skeleton — Marc

Design database schema for students, providers, services, testimonials — Tanatswa

Implement database entity classes and relationships — Marc

Set up database connection and configuration on Railway — Marc

Build student registration API endpoint — Marc

Build student document upload and verification API endpoint — Marc

Build provider registration API endpoint — Marc

Build provider document upload and admin approval API endpoint — Marc

Build testimonial and review API endpoints — Marc

Build service listing and package API endpoints — Marc

Implement authentication and login for students and providers — Marc

Write unit tests for backend API endpoints — Marc

Deploy backend to Railway — Marc

## 10. Website Development: Frontend

Set up React frontend project skeleton — Marc

Build homepage UI — Marc

Build services and pricing page UI — Marc

Build about and team page UI — Marc

Build student registration and verification form — Marc

Build provider registration and onboarding form — Marc

Build testimonial submission and display component — Marc

Connect frontend forms to backend API endpoints — Marc

Implement responsive, mobile-friendly styling — Marc

Deploy frontend to Netlify or Vercel — Marc

## 11. Website Testing and Launch

Conduct integration testing across frontend and backend — Team

Fix bugs identified during integration testing — Marc

Conduct user acceptance testing with sample students and providers — Team

Perform final review of the live website before public launch — Team

Launch the NavigSA website publicly — Team

## 12. Content Development and Translation

Write multilingual step-by-step guides for SAQA, visas, and applications — Tanatswa

Produce a YouTube tutorial video in French and Portuguese — Witcha

Produce short-form Instagram and TikTok explainer content — Witcha

Confirm partnership with certified translators — Team

## 13. Marketing and Launch

Set up and populate Facebook, Instagram, and WhatsApp channels — Team

Build the WhatsApp broadcast channel for deadline reminders — Team

Engage organically in existing Facebook study groups — Team

Launch paid Facebook and Instagram ad campaign — Team

Implement the referral programme and discount structure — Team

Establish partnerships with language schools and community groups — Team

Schedule the 2026 seasonal marketing calendar around peak periods — Team

## 14. Operations and Compliance

Establish POPIA-compliant data handling policies — Team

Implement cybersecurity safeguards for student records — Marc

Set up a support process for student and provider queries — Team

Set a schedule to monitor SAQA, Home Affairs, and university updates — Tanatswa

Establish a quality assurance process for translated content — Witcha

## 15. Final Academic Documentation

Prepare the group written report — Team

Prepare individual written reports — Team